2024/11/29 (Week ​1) af:
- groepje maken
- github maken
- userstories maken
- trello maken && userstories in trello
- wireframe
- planning

2024/12/6 (Week 2) af:
- use case diagram
- activity diagram
- class diagram

2024/12/13 (week 3) af:
- erd
- project setup in mvc
- database setup in ORM
- ORM-functionaliteiten (Save, Delete, GetID, FindByID, FindAll)
- routing

2024/12/20 (week 4) af:
- registreer pagina
- registreer logica
- password salting+hashing

2025/01/10 (week 5) af:
- login pagina
- login logica
- post maken

2025/01/17 (week 6) af:
- data validatie && sanitatie
- Views afhankelijk van inlogstatus

2025/01/24 (week 7) af:
- Acceptatietesten
- front-end styling

2025/01/24 (week 8) af:
- meer styling
- optimalizaties / (bug) fixes

2025/01/31 (week 9) af:
- kleine verbeteringen hier en daar
- presentatie voorbereiden

2025/02/07 (Week 10) af:
- Presenteren